Week 3

# Goals Accomplished since last report

1. Initial meeting
2. Set up meeting times
3. Set up meeting schedule with Professor Cao
4. Set up Firefox virtual environment
5. Create project schedule (see below)

# Goals for Weeks 3-4

1. Set develop environment
2. Read Firefox code structure
3. Find the module location of JavaScript Engine
4. Read JavaScript Engine code
5. Exchange progress with partner

Project Plan

# Week 3 (02/09/2016)

1. Make project plan, meeting time schedule.
2. Understand the project goal

# Week 5 (02/23/2016)

1. Set develop environment
2. Read firefox code structure
3. Find the module location of JavaScript Engine
4. Read JavaScript Engine code
5. Exchange progress with partner

# Week 7 (03/08/2016)

1. Understand the clock mechanism in JavaScript Engine
2. Discuss how to modify source code to implement our clock mechanism
3. Finish coding work
4. Mid-term Presentation

# Week 9 (03/22/2016)

1. Make following plan, try to modify DOM module in Firefox source code

# Week 11 (04/05/2016)

# Week 13 (04/19/2016)

# Week 15 (05/03/2016)

# Week 17 (05/17/2016)

1. Final presentation